SERVICE CONTRACT NOTICE

“Installation of 4 sculptures at the Montana’s city bridge under project “Modernization and renewal of the sport infrastructure in the cross border region of Montana and Pirot” with reference number 2007CB16IPO006 -2011-2- 202”
Bulgaria- Montana

# 1.	Publication reference

# 2007CB16IPO06-2011-2-202- BL4.

# 2. Procedure

# Competitive Negotiated Procedure

# 3. 	Programme

Bulgaria- Serbia IPA Cross-Border Programme

# 4. 	Financing

Budget line 4

5. 	Contracting Authority

MUNICIPALITY  OF MONTANA, with address in the city of Montana, 1 Izvora Str., represented by the Mayor of the municipality Mr. Zlatko Zhivkov and Mrs Ulia Ilieva., Chief Accountant, BULSTAT 000320872, VAT № BG 000320872

CONTRACT SPECIFICATION

# 6. 	Nature of contract

Global price

# 7. 	Contract description

# The Consultant must provide:

Four sculptures must be elaborated and installed at the beginning of the city’s bridge, which is situated at the entrance of Montana. The bridge is on the way of the stadium and the sculptures will represent the sport’s spirit of the town. They will continue the ancient tradition to put sentinels at the city's entrance. The sculptures must be animalistic – Falcon birds with outstretched wings with total size between 1m and 1,5m. The statues of falcons should be made of metal alloy, brass, stone, polymer resin or other material appropriate for sculpturing. As of safety measures the figure should be installed on 3m pedestal. The pedestal should provide artificial lighting for the sculptures at night time strengthening the glorious impression of the falcon statues.

The installation of the sculptures on pedestal with appropriate foundation should be performed in accordance to presented by the contractor and approved by the respective authorities project – situation, visualization, construction project and project part – electricity, consistent with road management authority.

            - Activity 1: Elaboration of project situation;

            - Activity 2: Elaboration of visualization;

            - Activity 3: Elaboration of architecture plan and plan electro;

            - Activity 4: Elaboration of Project construction  - fundament and postament

- concrete and steel;

            - Activity 5: Elaboration of electro and architecture parts of the project;

            - Activity 6: Final installation of the sculptures;

# 8. 	Number and titles of lots

# N/A

# 9. 	Maximum budget

24 000 Euro VAT excluded

# 10. 	Scope for additional services

N/A

CONDITIONS OF PARTICIPATION

# 11. 	Eligibility

Participation is open  to all  legal persons (participating either individually or in a grouping (consortium) of candidates) which are established in a Member State of the European Union or in a country or territory  of the regions covered and/or authorised by the  specific instruments applicable to the programme under which the contract is financed (see also item 29 below). Participation is also open to international organisations. The participation of natural persons is governed by the specific instruments applicable to the programme under which the contract is financed.

# 12. 	Candidature

All eligible natural and legal persons (as per item 11 above) or groupings of such persons (consortia) may apply.

A consortium may be a permanent, legally-established grouping or a grouping which has been constituted informally for a specific tender procedure.  All members of a consortium (ie, the leader and all other members) are jointly and severally liable to the Contracting Authority.

The participation of an ineligible natural or legal person (as per item 11) will result in the automatic exclusion of that person.  In particular, if that ineligible person belongs to a consortium, the whole consortium will be excluded.

# 13. 	Number of applications

No more than one application can be submitted by a natural or legal person whatever the form of participation (as an individual legal entity or as leader or member of a consortium submitting an application).  In the event that a natural or legal person submits more than one application, all applications in which that person has participated will be excluded.

# 14. 	Shortlist alliances prohibited

N/A

# 15. 	Grounds for exclusion

As part of the application form, candidates must submit a signed declaration, included in the standard application form, to the effect that they are not in any of the exclusion situations listed in Section 2.3.3 of the Practical Guide to contract procedures for EC external actions

# 16. 	Sub-contracting

# Subcontracting is not allowed

# 17. 	Number of candidates to be short-listed

N/A

PROVISIONAL TIMETABLE

# 18. 	Provisional date of invitation to tender

10.03.2014

# 19. 	Provisional commencement date of the contract

18.04.2014

# 20. 	Initial period of implementation of tasks

Seven months from the start date.

SELECTION AND AWARD CRITERIA

# 21. 	Selection criteria

The following selection criteria will be applied to the tenderers. In the case of tenders submitted by a consortium, these selection criteria will be applied to the consortium as a whole:

1)	Economic and financial capacity of the tenderer (based on item 3 of the tender form). In case of tenderer being a public body, equivalent information should be provided.

Criteria for legal persons:

1- The average annual turnover of the tenderer for the last three completed financial years must exceed the 24 000 euro; and

2- The averages of cash and cash equivalents at the beginning and end of year are positive.

2)	Professional capacity of the tenderer based on items 4 of the tender form

Criteria for legal persons:

1- At least 10% of all staff working for the tenderer in fields related to this contract are permanent.

Criteria for natural persons:

1- Is currently working/has worked during the past 2 years as manager/team-leader etc. with 2 collaborators in fields related to this contract.

3)	Technical capacity of candidate (based on items 5 and 6 of the tender form)

N/A

# 22. 	Award criteria

Best value for money.

APPLICATION

# 23. 	Deadline for receipt of applications

14.04.2014 (Monday)

16:00h.

Any application received after this deadline will not be considered.

# 24. 	Application format and details to be provided

Applications must be submitted using the standard application form , the format and instructions of which must be strictly observed. The application form is available from the following Internet address: http://ec.europa.eu/europeaid/prag/annexes.do?group=B

Any additional documentation (brochure, letter, etc) sent with an application will not be taken into consideration.

# 25. 	How applications may be submitted

Applications must be submitted in English exclusively to the Contracting Authority in a sealed envelope:

- EITHER by recorded delivery (official postal service) to :

Municipality of Montana

1 Izvora Str

3400 Montana, Bulgaria

Mrs. Krasimira Zhivkova

+359 96 394 228

- OR hand delivered (including courier services) directly to the Contracting Authority against a signed and dated receipt to:

Municipality of Montana

1 Izvora Str

3400 Montana, Bulgaria

Mrs. Krasimira Zhivkova

+359 96 394 228

The outer envelope should provide the following information:

the address for submitting tenders indicated above;

the reference code of the tender procedure (i.e. publication reference - 2007CB16IPO06-2011-2-202- BL4);

the words ‘Not to be opened before the tender-opening session’ and equivalent phrase in local language („Да не се отваря преди предвидената за целта сесия“);

the name of the tenderer.

Applications submitted by any other means will not be considered.

# 26.	Alteration or withdrawal of applications

Candidates may alter or withdraw their applications by written notification prior to the deadline for submission of applications.  No application may be altered after this deadline.

Any such notification of alteration or withdrawal shall be prepared and submitted in accordance with Item 25.  The outer envelope (and the relevant inner envelope if used) must be marked 'Alteration' or 'Withdrawal' as appropriate.

# 27. 	Operational language

All written communications for this tender procedure and contract must be in: English.

# 28. 	Date of publication of prior information notice

N/A

# 29. 	Legal basis

ACP-EC Partnership Agreement signed at Cotonou on 23/06/2000 as amended

30. Additional information

Tender opening session: 15.04.2014